SOONIC AI

Simple MVP Plan

Build small. Launch fast. Grow with real users.

The One Idea

Upload a piano video → wait 2 minutes → see every chord that was played, synced to the video.

That is the entire MVP. One upload. One result. One magical moment.

Everything else — hand tracking, MIDI export, relative pitch training, time signatures, explanations — comes later. The first version of Soonic AI needs to do just this one thing really well.

If a church pianist uploads a worship video and gets back a clean chord timeline that is actually correct, that is worth paying for. Full stop.

What We Are Building

| ✅ IN the MVP Video upload (MP4, MOV, YouTube link) Audio extraction from video Chord detection (key, chords, progression) Chord timeline synced to video Basic key and tempo display Simple paywall (3 free, then $12/mo) | ❌ NOT in the MVP Hand tracking and finger detection Virtual keyboard overlay on video MIDI export Relative pitch training Time signature (odd meters) Mobile app Chord explanations (v2) |
| --- | --- |

Cutting these features is not giving up on them. It is saving them for when real users tell you they need them.

The Build Plan — Month by Month

Month 1 — Build the Brain

→ Set up the Python audio pipeline (FFmpeg + librosa + Basic Pitch)

→ Get chord detection working on test videos locally

→ Output a clean JSON with chords, key, tempo, and timestamps

→ Nothing visible yet — just proving the AI works

→ Goal: analyze a real gospel video and get correct chords back

Month 2 — Wrap It in a Simple UI

→ Build a basic Next.js web page (upload box + progress bar + results)

→ Show the chord timeline synced to the video

→ It does not need to look beautiful — it needs to work

→ Show it to 10 real pianists (church, gospel, jazz)

→ Goal: get 10 people to use it and give honest feedback

Month 3 — Fix, Polish, and Add the Keyboard View

→ Fix everything the 10 musicians told you was wrong

→ Add the virtual keyboard visualization (the wow moment)

→ Add basic key and tempo display alongside the chord timeline

→ Improve accuracy on gospel and worship voicings specifically

→ Goal: something you are proud to show strangers

Month 4 — Launch and Charge

→ Add a simple paywall: 3 free analyses, then $12/month Pro

→ Launch to a small audience (church musician groups, social media)

→ Collect payment with Stripe — no complex billing needed yet

→ Talk to every single person who signs up in month one

→ Goal: first 10 paying customers

The Golden Rule

Never add a new feature before talking to a real user who asked for it. Every feature you add in silence is a feature you are guessing about.

The musicians who test it in Month 2 will tell you exactly what to build next. They will say things like:

- "Can it show me the scale being used?"

- "Can I slow the video down while the chords play?"

- "Can it tell me the time signature?"

- "Can I export this to my DAW?"

Those requests become your v2 roadmap. Built in priority order. With real users waiting for each one.

What V2 Looks Like (After Real Users)

Once you have paying users and feedback, v2 adds the features they actually asked for. Based on your target audience, this will likely include:

| Feature | Why users will want it | Phase |
| --- | --- | --- |
| Chord explanations | They want to know WHY a chord works, not just its name | V2 |
| Time signature display | Worship musicians need to know the meter | V2 |
| Slow playback + looping | Learning by ear requires repetition at slow speed | V2 |
| Relative pitch training | Turn analysis into an active ear training skill | V2 |
| Scale suggestions | Show what scale the pianist is drawing from | V2 |
| MIDI export | Producers and arrangers want to use the progression in a DAW | V3 |
| Hand tracking overlay | Visual learners want to see exactly which fingers hit which keys | V3 |
| Mobile app | Practice on the go, quick reference during rehearsal | V3 |

When Does Money Come In?

| Milestone | Timing | What it means |
| --- | --- | --- |
| AI works | End of Month 1 | Chord detection is accurate on real gospel and worship videos |
| First users | End of Month 2 | 10 real musicians have used it and given feedback |
| Product ready | End of Month 3 | Polished enough to show publicly without embarrassment |
| First revenue | Month 4 | Paywall is live, first 10 paying customers at $12/month |
| Consistent revenue | Month 5-6 | Word of mouth within church/gospel community kicks in |

The One Trap to Avoid

There is one thing that kills MVPs like this before they ever launch:

Building in silence for too long. Adding just one more feature before showing it to people.

By Month 2 you should have real musicians using it, even if it is ugly. Those conversations will be worth more than any feature you could build alone.

The goal of the MVP is not to impress people. It is to learn as fast as possible whether you are building something people actually need.

If 10 musicians use it in Month 2 and 8 of them say "this is useful but I wish it did X" — that is the best possible outcome. X is your v2.

Final Word

Soonic AI does not need to be finished to be valuable. It needs to be real. A working chord timeline is a real product. Ship that first.

Every great product you admire today started with a version that did one thing. Spotify was just a desktop music player. Notion was just a notes app. Duolingo was just flashcards.

Soonic AI starts as a chord timeline. That is enough to build a company on.

Soonic AI  •  soonic.ai  •  Bnotion  •  2025